📘 Planning Logic

🔷 Agile Terminology

Sprint:
A fixed duration (2 weeks) in which the team completes a set of LearnHub development tasks.

Epic:
A major module of the LearnHub project that is too large to complete in one sprint. It is divided into smaller user stories.

Story (User Story):
A small functional requirement that is part of an Epic.

Story Point:
A number representing the effort required to complete a user story (Fibonacci scale: 1, 2, 3, 5).

- 1 → Very Easy Task

- 2 → Normal Task

- 3 → Moderate Task

- 5 → Difficult Task

📌 Story Point Scale: 1, 2, 3, 5

🚀 Sprint 1 (Frontend & Basic Setup)

🟦 Epic 1: User Authentication Module

- Login Page Development (USN1) – 3

- Registration Page Development (USN2) – 3

- Role-Based Access (Student/Instructor/Admin) (USN3) – 5

🟦 Epic 2: Course Management Setup

- Course Creation Module (USN4) – 3

- Course Listing Page (USN5) – 2

- Course Detail Page (USN6) – 2

✅ Total Story Points in Sprint 1

3 + 3 + 5 + 3 + 2 + 2 = 18

🚀 Sprint 2 (Backend & Advanced Features)

🟩 Epic 3: Enrollment & Progress Tracking

- Course Enrollment Logic (USN7) – 3

- Student Dashboard (USN8) – 5

- Progress Tracking System (USN9) – 3

🟩 Epic 4: Certification & Notifications

- Certificate Generation (USN10) – 5

- Email Notification Integration (USN11) – 3

🟩 Epic 5: Deployment & Testing

- Backend API Integration (USN12) – 5

- Cloud Deployment Setup (USN13) – 3

✅ Total Story Points in Sprint 2

3 + 5 + 3 + 5 + 3 + 5 + 3 = 27

📊 Total Story Points Calculation

Sprint 1 = 18
Sprint 2 = 27

Total Story Points = 18 + 27 = 45

Number of Sprints = 2

📈 Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 45 / 2

Velocity = 22.5 ≈ 22 Story Points per Sprint

🎯 Final Result

Your team’s velocity is approximately:

⭐ 22 Story Points per Sprint

This indicates the team can complete around 22 story points worth of work in each sprint cycle for the LearnHub project.