Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS48069 |
| Project Name | Learnhub: Your Center For Skill Enhancement |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a student, I can register using email and password | 3 | High | Team |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation email after registration | 2 | High | Team |
| Sprint-1 | Login | USN-3 | As a user, I can log in using email & password | 2 | High | Team |
| Sprint-1 | Dashboard | USN-4 | As a student, I can view my dashboard after login | 3 | High | Team |
| Sprint-2 | Course Management | USN-5 | As an instructor, I can create and upload courses | 5 | High | Team |
| Sprint-2 | Course Management | USN-6 | As a student, I can view course list | 3 | High | Team |
| Sprint-2 | Enrollment | USN-7 | As a student, I can enroll in a course | 3 | High | Team |
| Sprint-3 | Progress Tracking | USN-8 | As a student, I can track my course progress | 5 | Medium | Team |
| Sprint-3 | Certification | USN-9 | As a student, I receive certificate after completion | 5 | Medium | Team |
| Sprint-4 | Deployment | USN-10 | Deploy LearnHub on cloud server | 5 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 16 Dec 2025 | 22 Dec 2025 | 10 | 22 Dec 2025 |
| Sprint-2 | 20 | 6 Days | 23 Dec 2025 | 29 Dec 2025 | 11 | 29 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 30 Dec 2025 | 05 Jan 2026 | 10 | 05 Jan 2026 |
| Sprint-4 | 20 | 6 Days | 06 Jan 2026 | 12 Jan 2026 | 9 | 12 Jan 2026 |
| Sprint-5 | 20 | 6 Days | 13 Jan 2026 | 19 Jan 2026 | 8 | 19 Jan 2026 |
| Sprint-6 | 20 | 6 Days | 20 Jan 2026 | 26 Jan 2026 | 9 | 26 Jan 2026 |
| Sprint-7 | 20 | 6 Days | 27 Jan 2026 | 02 Feb 2026 | 7 | 02 Feb 2026 |
| Sprint-8 | 20 | 6 Days | 03 Feb 2026 | 09 Feb 2026 | 8 | 09 Feb 2026 |

🔎 Final Review & Buffer Period

📅 10 Feb 2026 – 20 Feb 2026
Reserved for:

- Final Testing

- Bug Fixing

- Documentation

- Project Submission

- Final Deployment

📊 Total Story Points

10 + 11 + 10 + 9 + 8 + 9 + 7 + 8 = 72 Story Points

Number of Sprints = 8

📈 Velocity Calculation

Velocity = Total Story Points / Number of Sprints

Velocity = 72 / 8

Velocity = 9 Story Points per Sprint

📉 Burndown Overview (For Graph Section)

Start = 72 Story Points
End (09 Feb 2026) = 0 Story Points
Remaining 10 days used for final stabilization & documentation.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

📚 References

- https://www.atlassian.com/agile/project-management

- https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

- https://www.atlassian.com/agile/tutorials/epics

- https://www.atlassian.com/agile/tutorials/sprints

- https://www.atlassian.com/agile/project-management/estimation

- https://www.atlassian.com/agile/tutorials/burndown-charts